APEX FINANCIAL PLATFORM

Hybrid Best-of-World Execution Blueprint V2

Enhanced Edition — 10 Rounds of Deep Research + Gap Analysis

160+ Tasks | 18 Sections | Exact File Paths | Claude Code Ready

April 2026 | Sprint 35-44 | Target: #1 MENA Financial Platform

V2 NEW: ZATCA e-Invoicing | Multi-Tenant SaaS | PWA Offline | Agentic AI | GOSI/WPS Payroll | Notification Center | Chatter Widget | Flexible Column Layout | Linear Theme System | Syncfusion DataGrid

# Table of Contents

# 0. V2 Changes from V1 (10 Research Rounds)

After 10 rounds of deep research across Odoo 19, SAP Fiori Horizon, Xero JAX, Linear March 2026, ZATCA Phase 2, GOSI/WPS, Flutter PWA, Syncfusion, multi-tenant SaaS, and agentic AI — the following NEW sections and tasks were added:

| # | New Addition | Source | Impact | Reason Missing in V1 |
| --- | --- | --- | --- | --- |
| 1 | ZATCA Phase 2 E-Invoicing Module (Section 15) | ZATCA.gov.sa, Wafeq, Qoyod | CRITICAL | Saudi compliance deadline June 2026 — must have |
| 2 | Multi-Tenant SaaS Architecture (Section 16) | AWS RLS, FastAPI patterns | HIGH | Required for scaling beyond single-company use |
| 3 | PWA Offline-First (Section 17) | Flutter 3.41 PWA, IndexedDB | HIGH | Mobile users need offline invoice/receipt access |
| 4 | Agentic AI (proactive, not just reactive) | Odoo 20 roadmap, Claude tool_use | HIGH | V1 AI was reactive only — 2026 standard is proactive |
| 5 | GOSI/WPS specific payroll fields + Mudad | GOSI.gov.sa, HRSD | CRITICAL | V1 HR module lacked Saudi-specific payroll details |
| 6 | Chatter/Activity Log Widget (per record) | Odoo 19 OWL chatter | MEDIUM | Every record needs discussion/activity history |
| 7 | Flexible Column Layout (master-detail-detail) | SAP Fiori FCL | MEDIUM | V1 only had preview panel, not full 3-column |
| 8 | Linear 3-Variable Theme System | Linear March 2026 refresh | MEDIUM | Better than defining 98 color variables per theme |
| 9 | Syncfusion DataGrid instead of custom build | Syncfusion Flutter | HIGH | Saves 2+ weeks vs building from scratch |
| 10 | Enhanced Notification Center | Carbon Design, Knock, Courier | MEDIUM | V1 had basic notifications, no persistence/center |
| 11 | Xero-style Task Widget on Dashboard | Xero 2026 homepage | MEDIUM | Shows pending actions: overdue invoices, bank rec |
| 12 | Status Bar Pipeline Widget (Odoo-style) | Odoo 19 statusbar | HIGH | Draft > Pending > Approved > Paid workflow |

# 1. Navigation & Sidebar (20 tasks — from V1)

Includes: Recent Items (Odoo), Favorites (QuickBooks), Badges (SAP), Enhanced Cmd+K (Linear), Keyboard Shortcuts (Alt+1-9). All tasks retained from V1 with no changes.

# 2. Tables & List Views (13 tasks — UPGRADED in V2)

V2 CHANGE: Replace custom ApexDataTable build with Syncfusion DataGrid. Saves 2+ weeks of development. Syncfusion provides: frozen columns/headers, inline editing, virtual scroll, sorting, filtering, selection, keyboard navigation — all out of the box.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 2.0.1 | Install Syncfusion Flutter DataGrid package | apex_finance/pubspec.yaml | Add syncfusion_flutter_datagrid: ^latest. Free community license for <$1M revenue. Includes: freeze, sort, filter, group, edit, virtual scroll, export. |
| 2.0.2 | Create ApexDataGrid wrapper widget | apex_finance/lib/core/apex_data_grid.dart (NEW) | Wraps SfDataGrid with APEX theming: AC colors, RTL support, Arabic headers. Props: List<GridColumn>, DataGridSource, onCellTap, selectionMode. This replaces ALL 10 custom table tasks from V1. |
| 2.0.3 | Create ApexDataGridSource base class | apex_finance/lib/core/apex_data_grid.dart | Extends DataGridSource. Handles: API data loading, pagination (cursor-based), sorting callback, filtering. Override buildRow() for custom cell rendering. |
| 2.0.4 | Apply ApexDataGrid to all list screens | Multiple screen files | Replace all existing DataTable/ListView with ApexDataGrid. Screens: Clients, Invoices, COA, Journal Entries, Providers, Employees, POs. |

All V1 filter bar tasks (2.2.x) retained unchanged.

# 3. Forms & Detail Views (13 tasks — from V1)

All V1 tasks retained: Auto-save drafts, Real-time validation, Preview panel. No changes.

# 4. Dashboard & KPIs (9 tasks — UPGRADED in V2)

V2 ADDITION: Xero-style Task Widget for pending actions.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 4.NEW.1 | Create ApexTaskWidget (pending actions) | apex_finance/lib/core/apex_dashboard_widget.dart | Shows actionable items: 'N invoices overdue', 'N transactions to reconcile', 'N leave requests pending'. Each item clickable to navigate. Badge count. Inspired by Xero 2026 tasks widget. |
| 4.NEW.2 | Create backend /api/dashboard/tasks endpoint | app/core/dashboard.py (NEW) | Aggregates: overdue invoices count, unreconciled transactions, pending approvals, missing documents. Returns JSON with counts and links. Cache 60s. |

All V1 dashboard tasks (4.1.x) retained unchanged.

# 5. Sticky Toolbars (5 tasks — from V1)

All V1 tasks retained. No changes.

# 6. Onboarding (5 tasks — from V1)

All V1 tasks retained. No changes.

# 7. Design System (10 tasks — UPGRADED in V2)

V2 ADDITION: Linear-style 3-variable theme generation system.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 7.NEW.1 | Implement Linear-style theme generation | apex_finance/lib/core/theme.dart | Replace 12 manual theme definitions with generator function: generateTheme(baseColor, accentColor, contrast). Compute all derived colors (bg1-bg4, text levels, borders) algorithmically. 3 inputs generate full palette. Source: Linear March 2026 UI refresh. |
| 7.NEW.2 | Add theme customizer in settings | apex_finance/lib/screens/settings/enhanced_settings_screen.dart | Color picker for base + accent + contrast slider. Live preview. Save custom theme to SharedPreferences. Allow unlimited user themes beyond preset 12. |

All V1 design token tasks (7.1.x, 7.2.x) retained.

# 8. Mobile Responsive (8 tasks — from V1)

All V1 tasks retained. See also Section 17 (PWA) for offline capabilities.

# 9. AI & Copilot (6 tasks — UPGRADED in V2)

V2 ADDITION: Agentic AI — proactive workflow execution without prompts. Source: Odoo 20 roadmap + Claude tool_use.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 9.NEW.1 | Create AI Agent framework with tool_use | app/ai/agent.py (NEW) | Uses Claude API tool_use/function_calling. Define tools: create_invoice, categorize_transaction, send_reminder, generate_report. Agent receives context + tools, decides action. Inspired by Odoo 20 Agentic AI. |
| 9.NEW.2 | Implement proactive AI alerts | app/ai/proactive.py (NEW) | Background job (every 6 hours): scan for anomalies, upcoming deadlines, cash flow warnings, ZATCA submission reminders. Push via WebSocket. No user prompt needed. |
| 9.NEW.3 | Add AI agent actions in Copilot chat | apex_finance/lib/screens/copilot/copilot_screen.dart | When user says 'send reminder to overdue clients', agent calls tools: find_overdue_invoices > generate_reminder_emails > show_preview > send_on_confirm. Multi-step with user confirmation. |

All V1 AI tasks (9.1-9.6) retained.

# 10. ERP Modules — HR & Payroll (UPGRADED in V2)

V2 CRITICAL UPGRADE: Added Saudi-specific GOSI/WPS fields and Mudad integration requirements.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 10.NEW.1 | Add GOSI fields to Employee model | app/hr/models/employee.py | Add: gosi_number (10-digit), gosi_contribution_rate (default 22.5% as of Feb 2026), is_saudi (bool for rate calculation), hazard_insurance_rate (2%). Saudi employees: 9.75% employee + 12.75% employer. Expats: 2% employer only. |
| 10.NEW.2 | Add WPS file generation | app/hr/services/wps_service.py (NEW) | Generate WPS-compliant salary file in Mudad format. Fields: employee ID, IBAN, basic salary, allowances, deductions, net pay. Currency: SAR only. File format per HRSD specification. Submit to Mudad API. |
| 10.NEW.3 | Add GOSI calculation in payroll run | app/hr/services/payroll_service.py (NEW) | Auto-calculate: Saudi employee GOSI = salary * 9.75%, Employer GOSI = salary * 12.75%. Expat: Employer hazard = salary * 2%. Cap at SAR 45,000 monthly salary. Generate GOSI submission report. |
| 10.NEW.4 | Add Mudad integration stub | app/hr/services/mudad_service.py (NEW) | Integration with Mudad platform for WPS compliance. Validate data, flag errors, maintain audit trail. Stub with mock responses for development. Production: real API integration. |
| 10.NEW.5 | Create GOSI Report screen | apex_finance/lib/screens/hr/gosi_report_screen.dart (NEW) | Monthly GOSI report: all employees, contribution breakdowns, Saudi vs expat, total employer/employee shares. Export to Excel/PDF. Submit button. |

All V1 HR tasks (10.1.x) retained. Purchase, Inventory, CRM tasks unchanged.

# 11. Backend Architecture (11 tasks — from V1)

All V1 tasks retained. Multi-tenant additions in Section 16.

# 12. Accessibility (5 tasks — from V1)

All V1 tasks retained. No changes.

# 13. Chatter & Activity Log Widget (NEW in V2)

Source: Odoo 19 Chatter (discussion + activity on every record). SAP Fiori timeline. Every business record needs a communication/activity history.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 13.1 | Create ActivityLog model | app/core/models/activity_log.py (NEW) | Fields: id, entity_type (invoice/client/po/employee), entity_id, action (created/updated/commented/status_changed/emailed), user_id, details_json, created_at. Index on (entity_type, entity_id). |
| 13.2 | Create activity log API endpoints | app/core/routes/activity.py (NEW) | GET /api/activity/{entity_type}/{entity_id} — returns timeline. POST /api/activity/{entity_type}/{entity_id}/comment — add comment. Auto-log all CRUD operations via middleware. |
| 13.3 | Create ApexChatter widget | apex_finance/lib/core/apex_chatter.dart (NEW) | Widget showing: timeline of activities (icon + user + action + time), comment input at top, 'Log Note' vs 'Send Message' tabs (like Odoo). Newest first. Lazy load on scroll. Auto-refresh every 30s. |
| 13.4 | Add Chatter to Client Detail screen | apex_finance/lib/screens/clients/client_detail_screen.dart | Add ApexChatter as tab or bottom section. Show: client created, updated, invoices sent, payments received, comments by team. |
| 13.5 | Add Chatter to Invoice Detail screen | apex_finance/lib/screens/financial/financial_ops_screen.dart | Show: invoice created, sent to client, viewed, paid, overdue reminders. Allow internal comments. |
| 13.6 | Auto-log all status changes | app/core/middleware.py | Middleware intercepts PUT/PATCH requests. If 'status' field changed, auto-create activity log entry with old > new status. |

# 14. Flexible Column Layout (NEW in V2)

Source: SAP Fiori Flexible Column Layout. List > Detail > Sub-detail in resizable columns. Eliminates full-page navigation for related records.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 14.1 | Create ApexFlexibleColumnLayout widget | apex_finance/lib/core/apex_flexible_columns.dart (NEW) | StatefulWidget with 1-3 columns. Modes: OneColumn (mobile), TwoColumn (67%/33%), ThreeColumn (25%/50%/25%). Resizable splitter between columns. Animated transitions. Full-screen toggle per column. |
| 14.2 | Apply to Client workflow: List > Detail > Invoice | apex_finance/lib/screens/clients/ | Column 1: Client list. Click: Column 2 opens Client Detail. Click invoice tab + row: Column 3 opens Invoice Detail. No page navigation needed. |
| 14.3 | Apply to Accounting workflow: COA > Account > Entries | apex_finance/lib/screens/coa/ | Column 1: COA tree. Click account: Column 2 shows account detail + entries list. Click entry: Column 3 shows journal entry detail. |
| 14.4 | Auto-collapse to 2 columns on tablet, 1 on mobile | apex_finance/lib/core/apex_flexible_columns.dart | Responsive breakpoints: >1440px = 3 columns, 1024-1440 = 2, <1024 = 1 with navigation stack. |

# 15. ZATCA Phase 2 E-Invoicing (NEW in V2 — CRITICAL)

Deadline: June 30, 2026 for businesses with revenue > SAR 375,000. This is the MOST CRITICAL new module. Without ZATCA compliance, APEX cannot be used in Saudi Arabia.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 15.1 | Create ZATCA E-Invoice model | app/zatca/models.py (NEW) | Fields: id, invoice_id (FK), uuid, invoice_hash, previous_invoice_hash, qr_code_data, xml_content, submission_status (pending/submitted/accepted/rejected/cleared), zatca_response_json, submitted_at, cleared_at. |
| 15.2 | Create UBL 2.1 XML generator | app/zatca/services/xml_generator.py (NEW) | Generate UBL 2.1 compliant XML from Invoice data. Required fields: seller/buyer TRN, invoice type (388=tax, 381=credit, 383=debit), line items with SAR amounts, VAT breakdown (15%), payment means, delivery info. Must pass ZATCA SDK validation. |
| 15.3 | Create QR code generator (TLV + Base64) | app/zatca/services/qr_generator.py (NEW) | TLV encoding: Tag1=Seller Name, Tag2=VAT Number, Tag3=Timestamp (ISO8601), Tag4=Invoice Total, Tag5=VAT Amount, Tag6=Hash, Tag7=Signature, Tag8=Public Key. Base64 encode. Generate QR image. |
| 15.4 | Create digital signature service | app/zatca/services/signing.py (NEW) | Sign invoice XML with ECDSA private key. Generate CSR for ZATCA certificate. Store certificates securely. Chain: hash XML > sign hash > embed in XML > generate QR. |
| 15.5 | Create Fatoora Portal API integration | app/zatca/services/fatoora_api.py (NEW) | Endpoints: POST /compliance (CCSID), POST /reporting (simplified invoices), POST /clearance (standard invoices). Handle: authentication (OAuth2), request signing, response parsing, retry on failure. |
| 15.6 | Create ZATCA routes | app/zatca/routes.py (NEW) | POST /zatca/generate-einvoice/{invoice_id}, POST /zatca/submit/{invoice_id}, GET /zatca/status/{invoice_id}, GET /zatca/qr/{invoice_id}, POST /zatca/bulk-submit, GET /zatca/compliance-report. |
| 15.7 | Create E-Invoice Dashboard screen | apex_finance/lib/screens/zatca/zatca_dashboard.dart (NEW) | KPIs: total submitted, accepted, rejected, pending. Table of recent submissions with status. Filter by date/status. Bulk submit button. Compliance percentage indicator. |
| 15.8 | Add QR code to invoice PDF and preview | apex_finance/lib/screens/financial/ | Show QR code on all invoice views. Scannable QR leads to ZATCA verification. Include in PDF export. |
| 15.9 | Add ZATCA validation before invoice send | app/zatca/middleware.py (NEW) | Before any invoice status change to 'sent', auto-validate ZATCA compliance. Block send if missing: TRN, QR, XML hash. Show clear error messages in Arabic. |
| 15.10 | Add ZATCA certificate management screen | apex_finance/lib/screens/zatca/zatca_settings.dart (NEW) | Upload/generate CSR, view certificate status, renewal alerts (30 days before expiry), test connection to Fatoora sandbox. |

# 16. Multi-Tenant SaaS Architecture (NEW in V2)

Source: AWS PostgreSQL RLS patterns, FastAPI middleware. Enables: multiple companies on one instance, white-label subdomain deployment, SaaS pricing model.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 16.1 | Add tenant_id column to ALL models | app/core/models/ (ALL) | Add tenant_id UUID column with NOT NULL + index to every table. Migration with Alembic. Default tenant for existing data. |
| 16.2 | Enable PostgreSQL Row Level Security | alembic/versions/ (NEW) | SQL: ALTER TABLE {table} ENABLE ROW LEVEL SECURITY; CREATE POLICY tenant_isolation ON {table} USING (tenant_id = current_setting('app.current_tenant')::uuid). Apply to all tables. |
| 16.3 | Create tenant context middleware | app/core/tenant_middleware.py (NEW) | FastAPI middleware: extract tenant from JWT claims or subdomain. Before each request: SET app.current_tenant = '{tenant_id}'. All queries auto-filtered by RLS. No code changes needed in routes. |
| 16.4 | Create Tenant model and admin routes | app/core/models/tenant.py (NEW) | Tenant: id, name, subdomain, plan_id, logo_url, primary_color, created_at, is_active. Routes: POST /admin/tenants, GET /admin/tenants, PUT /admin/tenants/{id}. Super-admin only. |
| 16.5 | Add white-label theming per tenant | apex_finance/lib/core/theme.dart | On login, fetch tenant config (logo, colors). Apply as custom theme. Subdomain routing: {tenant}.apex-sa.com. Store tenant config in localStorage. |
| 16.6 | Add tenant-scoped data seeding | app/core/seed.py | Each new tenant gets: default COA (Saudi SOCPA standard), sample data option, admin user. Isolated from other tenants by RLS. |

# 17. PWA & Offline-First (NEW in V2)

Source: Flutter 3.41 --pwa flag, sembast_web for IndexedDB, service workers. Users in Saudi Arabia often have connectivity gaps — offline invoice viewing and receipt capture are must-have.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 17.1 | Enable PWA build configuration | apex_finance/web/manifest.json + build config | flutter build web --pwa. Configure manifest: name, icons (192+512px), theme_color (#1B3A5C), background_color, display: standalone. Service worker for cache-first strategy on static assets. |
| 17.2 | Implement offline data cache with sembast_web | apex_finance/lib/core/offline_cache.dart (NEW) | Cache: client list, recent invoices, COA tree, dashboard KPIs. Store in IndexedDB via sembast_web. Sync strategy: cache-first, background refresh. Show 'Offline' indicator when no connection. |
| 17.3 | Add offline invoice viewing | apex_finance/lib/screens/financial/ | Cache last 50 invoices with full detail. View offline. Show 'Cached' badge. Queue actions (mark paid, send reminder) for sync when online. |
| 17.4 | Add offline receipt/document capture | apex_finance/lib/screens/upload/ | Camera capture of receipts when offline. Store in IndexedDB. Auto-upload + AI categorize when reconnected. Show upload queue with progress. |
| 17.5 | Add background sync for queued actions | apex_finance/lib/core/sync_service.dart (NEW) | When connection restored: process queued actions in order. Handle conflicts (server version newer). Show sync progress notification. Retry failed items. |

# 18. Enhanced Notification System (NEW in V2)

Source: Carbon Design System notification patterns, Knock real-time service, Courier multi-channel. APEX needs: toast/snackbar for instant feedback, notification center for history, WebSocket for real-time, multi-channel for critical alerts.

| # | Task | File Path | Specification |
| --- | --- | --- | --- |
| 18.1 | Create ApexToast service (instant feedback) | apex_finance/lib/core/apex_toast.dart (NEW) | Types: success (green), error (red), warning (orange), info (blue). Auto-dismiss 4s. Stack max 3 toasts. Position: top-right (desktop), bottom-center (mobile). Optional action button ('Undo'). Accessible: role=alert. |
| 18.2 | Create ApexNotificationCenter widget | apex_finance/lib/core/apex_notification_center.dart (NEW) | Slide-out panel from bell icon in top bar. Sections: Today, Yesterday, Earlier. Each notification: icon + title + message + time + read/unread. Mark all read. Filter by type. Persistent in database. Paginated (load more on scroll). |
| 18.3 | Create notification model and API | app/core/models/notification.py (NEW) | Notification: id, user_id, tenant_id, type (info/warning/action/system), title, message, link, is_read, created_at. API: GET /notifications (paginated), PUT /notifications/{id}/read, PUT /notifications/read-all, DELETE /notifications/{id}. |
| 18.4 | Implement WebSocket for real-time push | app/core/websocket.py (NEW) | FastAPI WebSocket at /ws/notifications. JWT auth on connect. Push new notifications instantly. Client: auto-reconnect with exponential backoff (1s, 2s, 4s, 8s max). Heartbeat every 30s. |
| 18.5 | Add notification preferences per user | app/core/models/notification_preferences.py (NEW) | User can toggle: email notifications, in-app notifications, per-category (invoices, payments, system, AI alerts). Settings screen in account page. |
| 18.6 | Add email notification channel | app/core/services/email_notifications.py (NEW) | Critical notifications also sent via email: payment received, invoice overdue, ZATCA rejection, system alerts. Use EMAIL_BACKEND (SendGrid/SMTP). Rate limit: max 10/hour per user. |

# 19. Updated Sprint Execution Plan (V2)

Reorganized to include all V2 additions. Total: 160+ tasks across 10 sprints (20 weeks).

## 19.1 Sprint 35 (Weeks 1-2): Core Foundation

| # | Task | Days | Priority | Notes |
| --- | --- | --- | --- | --- |
| 1 | Design tokens (spacing, radius, shadows, animations) | 1 | P0 | All other UI depends on this |
| 2 | Install + configure Syncfusion DataGrid | 1 | P0 | V2 change: replaces custom table build |
| 3 | Create ApexDataGrid wrapper with APEX theming + RTL | 2 | P0 | Wraps Syncfusion with AC colors |
| 4 | ApexFilterBar with chips + search + date range | 2 | P0 | Shared across all list screens |
| 5 | ApexStickyToolbar + ApexStatusBar | 2 | P0 | Sticky + workflow pipeline |
| 6 | ApexAutoSave mixin + draft storage | 1 | P0 | SharedPreferences-based |
| 7 | ApexToast notification service | 1 | P0 | Instant feedback system |

## 19.2 Sprint 36 (Weeks 3-4): Navigation + Forms

| # | Task | Days | Priority | Notes |
| --- | --- | --- | --- | --- |
| 8 | Sidebar: Recent Items + Favorites + Badges | 2 | P0 | 3 features, 1 file |
| 9 | Enhanced Cmd+K: actions + recent + fuzzy + keyboard nav | 2 | P0 | Linear-quality command palette |
| 10 | ApexFormField with real-time validation | 2 | P0 | Semantic colors like SAP Fiori |
| 11 | Saudi validators (IBAN, CR, VAT, amount) | 1 | P0 | Local market must-have |
| 12 | Apply DataGrid + toolbar to all list screens | 3 | P0 | Clients, Invoices, COA, Providers, JEs |
| 13 | Apply auto-save to invoice + client + JE forms | 2 | P0 | Xero-quality auto-save |

## 19.3 Sprint 37 (Weeks 5-6): ZATCA + Chatter

| # | Task | Days | Priority | Notes |
| --- | --- | --- | --- | --- |
| 14 | ZATCA: E-Invoice model + UBL 2.1 XML generator | 3 | P0 | CRITICAL: June 2026 deadline |
| 15 | ZATCA: QR code generator (TLV + Base64) | 1 | P0 | Required on all invoices |
| 16 | ZATCA: Digital signature + Fatoora API integration | 3 | P0 | OAuth2 + ECDSA signing |
| 17 | ZATCA: Routes + Dashboard screen | 2 | P0 | Submit + track + bulk submit |
| 18 | ActivityLog model + API + ApexChatter widget | 3 | P0 | Odoo-style activity on all records |

## 19.4 Sprint 38 (Weeks 7-8): Dashboard + Preview + Notifications

| # | Task | Days | Priority | Notes |
| --- | --- | --- | --- | --- |
| 19 | Dashboard widget system + Task Widget + Cash Flow | 4 | P1 | Xero + SAP Fiori inspired |
| 20 | ApexPreviewPanel (right-hand slide-out) | 2 | P1 | Xero-style preview without navigation |
| 21 | ApexNotificationCenter + notification model/API | 3 | P0 | Persistent notification history |
| 22 | WebSocket real-time push notifications | 2 | P1 | FastAPI WebSocket + auto-reconnect |
| 23 | Shimmer loading states for all screens | 1 | P1 | Stripe/Linear quality |

## 19.5 Sprint 39 (Weeks 9-10): Mobile + PWA

| # | Task | Days | Priority | Notes |
| --- | --- | --- | --- | --- |
| 24 | Responsive breakpoints + mobile bottom nav | 3 | P0 | Odoo 19 mobile-first |
| 25 | Tables responsive (card on mobile) + pull-to-refresh | 2 | P0 |  |
| 26 | PWA configuration + service worker | 1 | P1 | Flutter --pwa flag |
| 27 | Offline cache (clients, invoices, COA) via IndexedDB | 2 | P1 | sembast_web |
| 28 | Onboarding wizard (5-step) + checklist widget | 3 | P0 | Xero/QuickBooks quality |
| 29 | Empty state illustrations | 1 | P1 |  |

## 19.6 Sprint 40 (Weeks 11-12): HR + Payroll + GOSI

| # | Task | Days | Priority | Notes |
| --- | --- | --- | --- | --- |
| 30 | Employee model with GOSI fields + Leave model + Payroll model | 2 | P0 | Saudi-specific fields |
| 31 | HR routes + services + GOSI calculation | 3 | P0 | 22.5% rates, Saudi vs expat |
| 32 | WPS file generation + Mudad integration stub | 2 | P0 | HRSD format compliance |
| 33 | Employee List + Detail + Payroll Run screens | 3 | P0 |  |
| 34 | Leave Management + GOSI Report screens | 2 | P1 | Calendar view + GOSI breakdown |

## 19.7 Sprint 41 (Weeks 13-14): Purchase + Inventory + CRM

| # | Task | Days | Priority | Notes |
| --- | --- | --- | --- | --- |
| 35 | PurchaseOrder model + routes + 3-way matching | 3 | P0 | RFQ > PO > Receipt > Bill |
| 36 | PO List + Form screens with status bar | 3 | P0 |  |
| 37 | Enhanced Inventory: stock movements + dashboard | 3 | P1 | Barcode + lot tracking |
| 38 | CRM: Lead model + Kanban + Pipeline chart | 3 | P1 | Drag-drop Kanban board |

## 19.8 Sprint 42 (Weeks 15-16): AI + Backend + Multi-Tenant

| # | Task | Days | Priority | Notes |
| --- | --- | --- | --- | --- |
| 39 | AI Agent framework (Claude tool_use) | 3 | P1 | Agentic AI: proactive actions |
| 40 | AI bank reconciliation + transaction categorization | 2 | P0 | Xero JAX inspired |
| 41 | Cursor-based pagination + API standardization | 2 | P0 | Stripe API quality |
| 42 | Alembic migrations + audit log middleware | 2 | P0 | Production readiness |
| 43 | Multi-tenant: RLS + middleware + tenant model | 3 | P1 | SaaS scaling |

## 19.9 Sprint 43-44 (Weeks 17-20): Polish + Accessibility + Flexible Layout

| # | Task | Days | Priority | Notes |
| --- | --- | --- | --- | --- |
| 44 | Flexible Column Layout widget + apply to key workflows | 4 | P1 | SAP Fiori master-detail-detail |
| 45 | Linear-style theme generation system | 2 | P1 | 3-variable theme generator |
| 46 | Keyboard shortcuts (Alt+1-9, Cmd+N, Cmd+S, ?) | 2 | P1 | Linear/Odoo quality |
| 47 | Accessibility: Semantics + contrast + focus + screen reader | 4 | P1 | WCAG 2.1 AA |
| 48 | Notification preferences + email channel | 2 | P2 |  |
| 49 | Offline receipt capture + background sync | 2 | P2 |  |
| 50 | Custom report builder | 4 | P2 | SAP Analytics inspired |

# 20. Final Summary: V1 vs V2 Comparison

| Metric | V1 Blueprint | V2 Blueprint (Enhanced) |
| --- | --- | --- |
| Total Tasks | 120 | 160+ |
| Sections | 14 | 20 |
| Sprints Covered | 35-42 (16 weeks) | 35-44 (20 weeks) |
| ZATCA E-Invoicing | MISSING | Full module (10 tasks) |
| Multi-Tenant SaaS | MISSING | RLS + middleware (6 tasks) |
| PWA Offline | MISSING | IndexedDB + service worker (5 tasks) |
| Agentic AI | Reactive only | Proactive + tool_use (3 tasks) |
| GOSI/WPS Payroll | Generic HR | Saudi-specific (5 tasks) |
| Chatter Widget | MISSING | Activity log per record (6 tasks) |
| Flexible Column Layout | Preview panel only | Full 3-column FCL (4 tasks) |
| Notification Center | Basic | Full center + WebSocket + email (6 tasks) |
| Table Component | Custom build (10 tasks) | Syncfusion DataGrid (4 tasks, saves 2 weeks) |
| Theme System | 12 manual presets | 3-variable auto-generation (Linear) |
| Target UX Score | 70/75 | 73/75 (97%) |
| Target MENA Rank | #1 | #1 with no close competitor |

This V2 document is the definitive execution file. Every task has: exact file path, technical specification, priority, source platform, and sprint assignment. Open with Claude Code and execute Sprint 35 first.